LifeCoach AI Complete Developer Work Plan Flutter 3 • Firebase • GetX • Claude Sonnet 4.6 AI For use with GitHub Copilot Version 1.0 • 2025

Project Overview LifeCoach AI is an all-in-one personal AI life assistant mobile app that combines daily habit tracking, health monitoring, expense management, goal setting, task planning, and an AI coaching chat into a single unified experience. The app is built with Flutter for cross-platform mobile (iOS + Android), Firebase as the complete serverless backend, GetX for state management and navigation, and Claude Sonnet 4.6 as the AI coaching engine called securely via Firebase Cloud Functions.

| 10 Weeks MVP Timeline | 5 Modules Core Features | Firebase Full Backend | GetX State + Nav + DI |
| --- | --- | --- | --- |

# 1. Architecture Overview

The app follows a strict 4-layer architecture. Each layer has a single responsibility and communicates only with the layer directly below it. This keeps the codebase maintainable as features grow.

| Component | What it does | User benefit |
| --- | --- | --- |
| UI Layer (Views) | StatelessWidget / GetView screens. Pure presentation — no business logic. Reads reactive state via Obx() and calls controller methods on user interaction. | Clean separation; Copilot can generate screens without knowing Firebase details |
| GetX Controllers | GetxController classes manage all reactive state (RxList, RxBool, Rx<T>). Orchestrate calls to repositories and expose computed properties to the UI. | Single source of truth for each feature; auto-disposed when route is popped |
| Repository / Services | FirestoreService, AuthService, StorageService, CloudFunctionsService. Abstract the Firebase SDK. Controllers call these; they never touch Firebase directly. | Swap Firebase for any backend later without touching a single controller |
| Firebase Backend | Firestore (database), Auth, Cloud Storage, Cloud Functions (AI + push), FCM (notifications), Remote Config, Analytics, Crashlytics. | Zero server management; scales automatically; generous free tier for MVP |

## 1.1 GetX Responsibilities

GetX handles three distinct concerns in this app — do not mix them:

- State management via Rx<T> variables and Obx() widgets — reactive rebuilds with zero boilerplate

- Navigation via Get.toNamed() and named routes defined in AppRoutes — no BuildContext ever needed

- Dependency injection via Bindings — each route lazily injects only the controllers it needs

- Local storage via GetStorage — user preferences, onboarding flag, selected theme

- Workers (ever, debounce, interval) — auto-save as user types, periodic sync, streak checks

## 1.2 Firebase Service Map

| Firebase Service | Used for | Key rule |
| --- | --- | --- |
| Firestore | All user data — habits, expenses, health, goals, tasks, chat history | All docs live under users/{uid}/... Security Rules enforce ownership |
| Firebase Auth | Email/password + Google Sign-In + Apple Sign-In | AuthController wraps FirebaseAuth stream; app reacts to authStateChanges() |
| Cloud Functions | AI Coach API calls (Claude Sonnet 4.6), weekly report generation, scheduled push triggers | API key NEVER in Flutter app — always via Cloud Function |
| Cloud Storage | Receipt photo uploads, profile avatars | Download URL stored in Firestore doc after upload |
| FCM | Habit reminders, budget alerts, streak notifications, AI response push | Triggered from Cloud Functions on schedule or Firestore triggers |
| Remote Config | Feature flags, paywall copy, Pro pricing — updateable without app release | Fetch on app launch; cache for 1 hour |
| Analytics | Screen views, habit completion events, AI chat usage, conversion funnel | Log custom events from controllers |
| Crashlytics | Crash reports, non-fatal errors from try/catch blocks | Initialize before runApp(); record errors in catch blocks |

# 2. Folder Structure

The app uses a feature-first folder structure. Every feature is self-contained with its own screen, controller, binding, model, and repository files. Shared code lives in the shared/ directory.

| Path | Contents |
| --- | --- |
| lib/app/routes/ | AppRoutes (string constants), AppPages (route-to-screen + binding map) |
| lib/app/bindings/ | InitialBinding (global services registered at app start) |
| lib/features/auth/ | LoginScreen, RegisterScreen, AuthController, AuthBinding |
| lib/features/dashboard/ | DashboardScreen (IndexedStack shell), DashboardController |
| lib/features/habits/ | HabitsScreen, AddHabitSheet, HabitController, HabitModel, HabitRepository |
| lib/features/health/ | HealthScreen, HealthController, HealthLog model, HealthRepository |
| lib/features/finance/ | FinanceScreen, ExpenseController, ExpenseModel, FinanceRepository |
| lib/features/goals/ | GoalsScreen, GoalController, GoalModel, GoalRepository |
| lib/features/planner/ | PlannerScreen, PlannerController, TaskModel, PlannerRepository |
| lib/features/ai_coach/ | AiCoachScreen, AiCoachController, ChatMessage model |
| lib/features/profile/ | ProfileScreen, ProfileController |
| lib/services/ | FirestoreService, AuthService, StorageService, CloudFunctionsService, NotificationService |
| lib/shared/constants/ | AppColors, AppStrings, AppSizes |
| lib/shared/widgets/ | GlassCard, MetricTile, LoadingOverlay, EmptyState, ConfirmDialog |
| lib/shared/utils/ | DateUtils, CurrencyUtils, ValidationUtils |
| functions/ | Firebase Cloud Functions — aiCoach, weeklyReport, habitReminder, budgetAlert |

# 3. Feature: Dashboard & Navigation

What it is The Dashboard is the app shell. It uses an IndexedStack with 5 tabs (Home, Habits, AI Coach, Health, Finance). The DashboardController coordinates data from all sub-controllers and computes the Daily Life Score shown on the home tab.

## 3.1 Daily Life Score — Workflow

The score is a composite 0-100 integer recalculated every time any underlying data changes. It is exposed as a computed getter on DashboardController.

| 1 | App launch / refresh DashboardController.onInit() calls refresh(). It awaits parallel Futures from HabitController, HealthController, FinanceController, and GoalController. |
| --- | --- |

| 2 | Each controller loads data Each sub-controller fetches its Firestore collection via its Repository class. Results are stored as RxList / Rx<T> reactive variables. |
| --- | --- |

| 3 | Score computation DashboardController.dailyScore getter: (habitsCompletedToday/total * 35) + (sleepScore * 20) + (waterProgress * 15) + (budgetHealthScore * 20) + (goalProgressAvg * 10). Capped at 100. |
| --- | --- |

| 4 | UI reacts _DailyScoreCard wraps score in Obx(). Score ring and number update instantly whenever any sub-controller updates its state. |
| --- | --- |

| 5 | Pull to refresh RefreshIndicator calls controller.refresh() which re-awaits all data. isLoading RxBool shows overlay during fetch. |
| --- | --- |

## 3.2 Dashboard Screen Code Contract (for Copilot)

DashboardController responsibilities - Holds RxInt selectedTab — BottomNav reads this, changeTab() writes it - Exposes lazy references: get habitsCtrl => Get.find<HabitController>() - Exposes greeting getter — returns "Good morning / afternoon / evening, {name}" - refresh() is async — calls all sub-controller refresh methods in parallel via Future.wait() - dailyScore is a non-reactive int getter — Obx() on the calling widget re-reads it when any dependency changes

# 4. Feature: Habits

What it is The Habits feature lets users create daily, weekly, or custom-frequency habits with emoji icons, reminders, and streak tracking. Habits can be toggled complete from both the Dashboard home tab and the full Habits screen. Streaks are calculated client-side from the completedDates array in Firestore.

## 4.1 Habit Data Model

| Field | Type | Description |
| --- | --- | --- |
| id | String | Firestore document ID — auto-generated |
| title | String | Habit name, e.g. "Drink 8 glasses of water" |
| iconEmoji | String | Single emoji character for the habit icon |
| frequency | HabitFrequency | Enum: daily ¦ weekdays ¦ weekends ¦ custom |
| customDays | List<int> | Day indices (0=Mon) — only used when frequency is custom |
| reminderTime | String? | HH:MM string, null if no reminder set |
| completedDates | List<String> | ISO date strings (yyyy-MM-dd) when habit was completed |
| streak | int | Computed client-side from completedDates — not stored in Firestore |
| createdAt | Timestamp | Firestore server timestamp at creation |
| isArchived | bool | Soft delete — archived habits excluded from active list |

## 4.2 Toggle Habit Workflow

| 1 | User taps habit chip GestureDetector onTap calls HabitController.toggleHabit(habit). Controller sets isLoading for that habit ID. |
| --- | --- |

| 2 | Optimistic UI update Controller immediately adds/removes today's date from the local RxList copy. UI updates instantly before Firestore responds. |
| --- | --- |

| 3 | Firestore write HabitRepository.toggleCompletion() calls Firestore arrayUnion or arrayRemove on completedDates field. |
| --- | --- |

| 4 | Streak recalculation After successful write, HabitController.calculateStreak(habit) iterates completedDates backwards from today, counting consecutive days. Updates streak field locally. |
| --- | --- |

| 5 | Notification scheduling If habit is now complete and it had a reminder, NotificationService cancels today's pending notification for that habit ID. |
| --- | --- |

| 6 | Score update completedToday getter (RxList.where today) recalculates automatically. Dashboard Obx() re-reads dailyScore. |
| --- | --- |

# 5. Feature: Health Tracking

What it is Health tracking stores daily logs for water intake (glasses), sleep duration (hours), steps, mood (1-5 scale), and weight. Each day has one document in Firestore keyed by date. The HealthController exposes real-time progress values for the Dashboard quick stats row and detailed charts on the Health screen.

## 5.1 Health Log Data Flow

| 1 | Load today's log HealthController.onInit() calls HealthRepository.getTodayLog(uid, date). Returns the Firestore doc for today or null if none exists yet. |
| --- | --- |

| 2 | Real-time listener Repository attaches a snapshots() stream listener. Any write (from this device or another) updates the Rx variables automatically via ever() worker. |
| --- | --- |

| 3 | User increments water HealthController.addWater() increments waterGlasses Rx<int>. Debounced 800ms write to Firestore via setData(merge: true) — avoids a write per tap. |
| --- | --- |

| 4 | Sleep log User sets sleep hours via slider in HealthScreen. Controller calls logSleep(hours). Firestore doc updated. sleepProgress recomputed (target: 8h). |
| --- | --- |

| 5 | Mood check-in Mood selection (emoji 1-5) triggers logMood(score). Stored in today's health doc. Used by AI coach as context in weekly summaries. |
| --- | --- |

| 6 | Weekly chart data HealthController.loadWeekHistory() fetches last 7 daily docs. Returns List<HealthLog> sorted by date for the fl_chart line chart on Health screen. |
| --- | --- |

## 5.2 Health Screen Components

| Component | What it does | User benefit |
| --- | --- | --- |
| Water tracker | Tap-to-increment glass counter with animated circular progress. Debounced Firestore write after 800ms idle. | Frictionless logging — one tap per glass, no forms |
| Sleep input | Slider from 0-12 hours. OnChanged updates local Rx; onChangeEnd triggers Firestore write. | Captures actual sleep vs target with visual feedback |
| Mood selector | Row of 5 emoji buttons (1=awful to 5=great). Selected state persists in today's doc. | Quick 1-tap daily mood capture for AI coach context |
| Step counter | Manual input or Health Connect / HealthKit integration via health package. Auto-synced on foreground. | Passive tracking option for users with fitness bands |
| Weekly charts | fl_chart LineChart showing 7-day trends for water, sleep, steps, and mood. Tappable data points. | Visual trends help users see patterns in their health data |

# 6. Feature: Expense & Finance Tracking

What it is The Finance module tracks daily expenses by category, sets monthly budgets per category, and provides a real-time budget health indicator. Users can add expenses manually, by voice note (transcribed by Cloud Function), or by photographing a receipt (OCR via Cloud Function). The AI Coach has read access to finance data to give advice.

## 6.1 Expense Data Model

| Field | Type | Description |
| --- | --- | --- |
| id | String | Firestore document ID |
| amount | double | Expense amount in user's local currency |
| currency | String | ISO currency code, e.g. PKR, USD |
| category | ExpenseCategory | Enum: food ¦ transport ¦ health ¦ shopping ¦ bills ¦ other |
| note | String? | Optional description |
| receiptUrl | String? | Cloud Storage URL if photo was taken |
| date | Timestamp | Date of the expense (not necessarily today) |
| isRecurring | bool | If true, auto-creates same expense each month |
| recurringDay | int? | Day of month (1-31) for recurring expenses |
| createdAt | Timestamp | Server timestamp when record was created |

## 6.2 Add Expense Workflow

| 1 | Open add sheet FAB on FinanceScreen calls Get.bottomSheet(AddExpenseSheet()). Sheet has amount field, category selector, date picker, note, receipt camera button. |
| --- | --- |

| 2 | Auto-save draft GetX Worker debounce(amount, () => saveDraft(), time: 500ms) saves partial entry to GetStorage so it survives accidental dismissal. |
| --- | --- |

| 3 | Optional receipt photo ImagePicker opens camera. Photo uploaded to Cloud Storage under receipts/{uid}/{timestamp}.jpg. Download URL written to expense doc. |
| --- | --- |

| 4 | Save to Firestore FinanceRepository.addExpense() writes to users/{uid}/expenses/{id}. Controller updates local RxList optimistically. |
| --- | --- |

| 5 | Budget alert check After write, ExpenseController.checkBudgetAlert() compares monthly total vs budget. If >80%, triggers Get.snackbar(). If >100%, sends FCM via Cloud Function. |
| --- | --- |

# 7. Feature: Goals & Milestones

What it is Goals are long-term targets broken into measurable milestones. Users set a goal title, category, target date, and a list of milestones. The GoalController tracks progress percentage based on completed milestones and surfaces this on the Dashboard goals preview card and the full Goals screen.

## 7.1 Goal Workflow

| 1 | Create goal User fills GoalFormSheet: title, emoji, category (career/health/finance/personal/learning), target date, initial milestones list. GoalRepository.createGoal() writes to Firestore. |
| --- | --- |

| 2 | AI milestone suggestion On goal creation, GoalController optionally calls Cloud Function suggestMilestones(goalTitle, targetDate). Returns 5 AI-generated milestone suggestions the user can accept or edit. |
| --- | --- |

| 3 | Progress tracking progressPercent = (completedMilestones.length / milestones.length * 100).round(). Updated in real-time as milestones are checked off. |
| --- | --- |

| 4 | Dashboard preview _GoalsPreviewCard shows top 2 active goals with LinearProgressIndicator. Tapping navigates to GoalsScreen with full detail. |
| --- | --- |

| 5 | Goal completion When progressPercent reaches 100%, GoalController marks goal as completed, logs Firebase Analytics event goal_completed, and triggers confetti animation on screen. |
| --- | --- |

# 8. Feature: Daily Task Planner

What it is The Planner manages daily tasks with priorities (urgent/high/medium/low), time blocks, and optional links to active goals. The Dashboard home tab shows today's top 3 tasks. PlannerController auto-archives tasks older than 7 days and provides a weekly planning view.

## 8.1 Task Model Key Fields

- title: String — task description

- priority: TaskPriority enum (urgent / high / medium / low) — shown as color dot on Dashboard

- isCompleted: bool — toggled by circular checkbox in Dashboard and Planner screen

- scheduledDate: String (yyyy-MM-dd) — which day this task belongs to

- timeBlock: String? — optional HH:MM start time for time-blocking

- linkedGoalId: String? — if set, completing this task increments the linked goal's milestone progress

- estimatedMinutes: int? — used to show total planned time for the day

## 8.2 Task Toggle Workflow

| 1 | Checkbox tap PlannerController.toggleTask(task) flips isCompleted. Optimistic UI update via RxList refresh. |
| --- | --- |

| 2 | Firestore update PlannerRepository.updateTask() patches {isCompleted: true/false, completedAt: serverTimestamp()} into the doc. |
| --- | --- |

| 3 | Goal link check If task.linkedGoalId != null and task is now complete, GoalController.markMilestoneFromTask(task) is called to auto-advance goal progress. |
| --- | --- |

# 9. Feature: AI Coach (Claude Sonnet 4.6)

CRITICAL: API Key Security The Claude API key is NEVER stored in the Flutter app. All AI calls go through a Firebase Cloud Function (aiCoach) which holds the key in Firebase environment config. The Flutter app calls the Cloud Function via FirebaseFunctions.instance.httpsCallable('aiCoach').

## 9.1 AI Coach Workflow

| 1 | User sends message AiCoachScreen TextField onSubmit → AiCoachController.sendMessage(text). Message appended to local chatMessages RxList with role=user. |
| --- | --- |

| 2 | Build context payload Controller assembles context object: last 20 chat messages + today's health summary + this week's habit completion rates + current month budget status + top 2 active goals. |
| --- | --- |

| 3 | Call Cloud Function CloudFunctionsService.callAiCoach(context, userMessage) calls Firebase callable function. Shows typing indicator (isTyping RxBool = true). |
| --- | --- |

| 4 | Cloud Function runs Firebase Cloud Function receives context. Calls Anthropic API with model: claude-sonnet-4-6, system prompt (persona + instructions), and message history. Returns response text. |
| --- | --- |

| 5 | Response displayed Controller appends AI message to chatMessages. isTyping = false. Message saved to Firestore users/{uid}/chat/{id} for history. |
| --- | --- |

| 6 | Weekly AI report Scheduled Cloud Function runs every Sunday night. Generates weekly summary using all 7 days of data. Sends result via FCM as a notification and saves to Firestore as a report doc. |
| --- | --- |

## 9.2 Cloud Function Structure (aiCoach)

Cloud Function: aiCoach Runtime: Node.js 20 Trigger: Firebase Callable Function (authenticated) Environment variable: ANTHROPIC_API_KEY (set via firebase functions:config:set) System prompt includes: coach persona, user name and preferences, instructions to use provided context data, response format (conversational, max 150 words unless asked for detail), language preference Context injected as first user message in conversation array — not as system prompt — to keep the system prompt clean and cacheable Rate limiting: 20 calls per user per day enforced in Cloud Function via Firestore rate limit doc Error handling: 429 returns friendly message "You have reached your daily coaching limit". 500 returns "Coach is unavailable, please try again"

# 10. Complete Tech Stack

## 10.1 Flutter Packages

| get: ^4.6.6 State, Nav, DI, Storage | firebase_core Firebase init | cloud_firestore Database | firebase_auth Authentication | firebase_storage File uploads |
| --- | --- | --- | --- | --- |

| cloud_functions AI Coach calls | firebase_messaging Push notifications | firebase_remote_config Feature flags | firebase_analytics Event tracking | firebase_crashlytics Error reporting |
| --- | --- | --- | --- | --- |

| fl_chart: ^0.68 Health charts | image_picker Receipt photos | local_notifications Habit reminders | health HealthKit/Connect | flutter_dotenv Env config |
| --- | --- | --- | --- | --- |

## 10.2 Firebase Cloud Functions

| Function name | Trigger | What it does |
| --- | --- | --- |
| aiCoach | Callable (authenticated) | Receives user message + context, calls Claude Sonnet 4.6 API, returns response. Rate-limited to 20/day/user. |
| weeklyReport | Cloud Scheduler (Sunday 9pm) | Generates weekly AI summary of health, habits, finance, goals. Saves to Firestore + sends FCM notification. |
| habitReminder | Cloud Scheduler (configurable) | Reads each user's habit reminder times. Sends FCM push at the right time per user's timezone. |
| budgetAlert | Firestore trigger on expenses | Fires when a new expense is written. Checks if monthly total > 80% of budget. Sends FCM alert if so. |
| suggestMilestones | Callable (authenticated) | Takes goal title + target date. Returns 5 AI-generated milestone suggestions using Claude Sonnet 4.6. |

# 11. Firestore Security Rules

Every Firestore read and write must be authorized. The rules below enforce that users can only access their own data. Apply these rules in the Firebase console before first deployment.

Security rules pattern rules_version = '2'; service cloud.firestore { match /databases/{database}/documents { match /users/{userId}/{document=**} { allow read, write: if request.auth != null && request.auth.uid == userId; } } } This single rule secures ALL subcollections (habits, expenses, health, goals, tasks, chat) because of the {document=**} wildcard. No additional rules needed for subcollections.

# 12. Monetization Implementation

| Revenue stream | Implementation | Free vs Pro limit |
| --- | --- | --- |
| Freemium subscription | purchases package + RevenueCat SDK. Monthly and annual plans. Paywall shown on Pro feature tap. | Free: 3 habits, 10 expenses/month, no AI Coach. Pro: unlimited everything + AI Coach + weekly reports. |
| Affiliate links | Remote Config delivers affiliate URLs. AI Coach can recommend relevant apps/services. Commission tracked via URL parameters. | Both tiers see recommendations — non-intrusive, contextual only |
| B2B team plan | Separate Firebase project + admin dashboard. Companies get aggregate (anonymized) analytics for their team. | Priced per seat, minimum 5 seats. Custom onboarding. |
| Coaching marketplace | Coaches listed in Firestore. In-app booking calls Cloud Function to create Stripe checkout session. 20% platform fee. | Free users: browse only. Pro users: book sessions. |

# 13. 10-Week MVP Delivery Plan

Each sprint is 1 week. Work items are ordered by dependency — do not start a sprint until the previous one's acceptance criteria are met.

| Week | Theme | Deliverables | Acceptance criteria |
| --- | --- | --- | --- |
| 1 | Foundation | Firebase project setup, Flutter project init, GetX routing, Auth screens (login/register/Google), InitialBinding, AppColors, GlassCard widget | User can register, log in, log out. Auth state persists across restarts. |
| 2 | Dashboard shell | DashboardScreen (IndexedStack), BottomNav, DashboardController, daily score skeleton (hardcoded 0), empty tab placeholders | App navigates between 5 tabs. Bottom nav highlights active tab. |
| 3 | Habits | HabitModel, HabitRepository, HabitController (Firestore CRUD), HabitsScreen, AddHabitSheet, streak calculation, Dashboard habit chip row | Add/toggle/delete habits. Streak increments correctly. Dashboard shows habits. |
| 4 | Health | HealthLog model, HealthRepository, HealthController, HealthScreen (water, sleep, mood, steps), Dashboard quick stats row, weekly chart data | Log water, sleep, mood. Dashboard stats update. 7-day chart renders. |
| 5 | Finance | ExpenseModel, FinanceRepository, ExpenseController, FinanceScreen, AddExpenseSheet, budget management, budget alert snackbar | Add expenses. Budget progress bar updates. Alert fires at 80%. |
| 6 | Goals & Planner | GoalModel, PlannerController, GoalsScreen, PlannerScreen, milestone tracking, task priority dots on Dashboard, goal-task linking | Create goals with milestones. Create tasks. Link task to goal. Progress updates. |
| 7 | AI Coach | AiCoachScreen, AiCoachController, Cloud Function (aiCoach) with Claude Sonnet 4.6, context assembly, chat history Firestore storage, typing indicator | Send message. Receive AI response. Context includes today's health + habits. |
| 8 | Notifications | NotificationService, habit reminder scheduling, FCM setup, budgetAlert Cloud Function, habitReminder Cloud Function, FCM token registration | Habit reminder fires at set time. Budget FCM alert received on overspend. |
| 9 | Daily score + polish | Complete daily score formula, pull-to-refresh, loading states, empty states, error handling, Crashlytics, Analytics events | Score calculates correctly from all 4 sources. Crashes logged to Crashlytics. |
| 10 | Paywall + launch | Pro paywall with purchases package, Free vs Pro feature gating, Remote Config integration, App Store + Play Store submission, TestFlight/internal testing | Paywall renders. Purchase completes. Pro features unlock. App submitted. |

# 14. GitHub Copilot Instructions

These instructions are to be pasted into your .github/copilot-instructions.md file so that Copilot understands the project context and code style automatically.

copilot-instructions.md — paste this into your repo ## Project: LifeCoach AI ## Stack: Flutter 3, Firebase, GetX, Claude Sonnet 4.6 ### Architecture rules - All screens extend GetView<XxxController> - All state is in GetxController subclasses via Rx<T> variables - Never call FirebaseFirestore directly from a screen or controller — use the Repository layer - All Firebase calls go through lib/services/ classes - Never put the Claude API key in Flutter code — always call via Firebase Cloud Function ### Naming conventions - Controllers: XxxController (e.g. HabitController) - Repositories: XxxRepository (e.g. HabitRepository) - Screens: XxxScreen (e.g. HabitsScreen) - Models: XxxModel (e.g. HabitModel) with fromJson/toJson - Bindings: XxxBinding ### GetX patterns - Use Obx(() => ...) for reactive UI — never StreamBuilder for Firestore in UI layer - Use Get.find<XxxController>() to access controllers from other controllers - Use ever(rxVariable, handler) for side effects on state change - Use debounce(rxVariable, handler, time: Duration(ms: 800)) for auto-save - Route names are string constants in lib/app/routes/app_routes.dart ### Firestore structure - All user data: users/{uid}/{collection}/{docId} - Habit completion: completedDates is a List<String> of yyyy-MM-dd strings - Health logs: one doc per day, document ID is yyyy-MM-dd - Chat history: users/{uid}/chat/{messageId} with role field (user¦assistant) ### AppColors - Primary: Color(0xFF7C3AED) — purple - Background dark: Color(0xFF0F0F1A) - Card dark: Color(0xFF1A1A2E) - Surface dark: Color(0xFF16213E) - Text primary: Color(0xFFE8E8F0) - Text secondary: Color(0xFF8F8FA8) ### AI Coach - Model: claude-sonnet-4-6 - Called via: FirebaseFunctions.instance.httpsCallable("aiCoach") - Context payload includes: chatHistory (last 20), healthSummary, habitSummary, financeSummary, goalsSummary - Rate limit: 20 calls/day/user enforced in Cloud Function

## 14.1 Copilot Prompt Templates

Use these exact prompts in GitHub Copilot Chat for best results:

- Generate a controller: "Create a GetxController for [feature] that loads data from Firestore via [Repository], exposes [fields] as Rx variables, and handles loading/error states"

- Generate a repository: "Create a Repository class for [feature] using FirebaseFirestore. Methods: getAll(uid), add(uid, model), update(uid, id, data), delete(uid, id). All methods return Future."

- Generate a screen: "Create a Flutter screen extending GetView<[Controller]> using AppColors dark theme. Show [content]. Use Obx() for reactive data. No hardcoded colors."

- Generate a model: "Create a Dart model class [Name]Model with fromJson(Map), toJson(), and copyWith(). Fields: [list fields and types]"

- Generate Cloud Function: "Create a Firebase Cloud Function in Node.js 20 that [task]. It is a callable function that requires authentication. Handle errors with HttpsError."

LifeCoach AI — Developer Work Plan v1.0

Built with Flutter + Firebase + GetX + Claude Sonnet 4.6